| PROJECT | SUBHEADINGS | NOTES | TIME REQUIRED | SELF OR HIRE | WHEN |  |
| --- | --- | --- | --- | --- | --- | --- |
| Trees, cut |  |  |  |  |  |  |
|  | Cut trees leaning on pond |  | ½ day | self | When pond freezes |  |
| Car Electrical System |  |  | 1 day |  |  |  |
| Truck – speedometer cable |  |  | 1 day |  |  |  |
| Taxes |  |  |  |  | Take week off in March |  |
| Will |  |  |  |  |  |  |

| PROJECT | SUBHEADINGS | NOTES | TIME REQUIRED (1 day=8hrs) | SELF OR HIRE | WHEN |
| --- | --- | --- | --- | --- | --- |
| Fish Farm removal |  |  | --------- |  |  |
|  | Remove fish farm |  | ½ day | S |  |
|  | Take to dump |  | ½ day | S |  |
| Clean truck turn around spot |  |  | --------- |  |  |
|  | Clean truck turn around spot |  | ¼ day |  |  |
| Road |  |  | --------- |  |  |
|  | Fill & grade at entrance | Make passable | ½ day |  |  |
|  | Fill & grade at 1st corner | Make passable | ½ day |  |  |
|  | Fill & grade at large hole | Make passable | ½ day |  |  |
|  | Fill & grade around pond | Use stone, Make passable | ½ day |  |  |
|  | Fill & grade from hilltop to pond | Hire Brian | 1 day | Hire |  |
| Cars/truck removal |  |  | --------- |  |  |
|  | Make or buy storage space | Possible locations: Long trailer//sealed,labeled plastic boxes Root cellar//sealed, labeled plastic boxes Tent/sealed, labeled plastic boxes |  |  |  |
|  | Clean cars & trucks |  |  |  |  |
|  | Clean in front of station wagon |  |  |  |  |
|  | Move shelves on the side of the station wagon |  |  | Hire help |  |
|  | Find place to store tent & move | Will need help |  | Hire help |  |
|  | Call tow truck |  |  |  |  |
|  | Remove cars & truck |  |  |  |  |
| STORAGE AREAS |  |  | --------- |  |  |
| Yard (near office) clean tree branches and debris around storage trailer |  |  | ¼ day |  |  |
| Trailer (storage) clean |  |  | 1 day |  |  |
| Office organize |  |  | 1 day |  |  |
| Area in front of cellar door, clean |  |  | ½ day |  |  |
| Cellar clean |  |  | 2 days |  |  |
| Yellow box clean |  |  | 11/2 day |  |  |
| Garden shed |  |  |  |  |  |
|  | Remove tools & assemble building materials |  | 1/4 |  |  |
|  | Rebuild & replace tools |  | 1 day |  |  |
| Tool shed & outside boxes, clean & organize |  |  | ½ day |  |  |
| TRAILER MOVE |  | Can be moved either before house clean or after (may be used for overflow house goods storage) |  |  |  |
|  | Greenhouse removal |  | 1 day |  |  |
|  | Small trailer removal | Store at turn around, provide electricity if needed | 1 day |  |  |
|  | Move solar array |  | ½ day |  |  |
|  | Large trailer move |  | 1 day |  |  |
| BARN PROJECT |  |  |  |  |  |
|  | Barn clean, underframe, floor, walls, roof |  |  |  |  |
| HOUSE PROJECT |  |  |  |  |  |
|  | Living room, clean Kitchen Living room Insulation , removal & replacement | Walls, upstairs floor Downstairs floor Bathroom Kitchen woodstove |  |  |  |
| Well House roof |  | Do in the Fall | 1 ½ days | S |  |
| Water transfer box |  | Do in the Fall | 1/2 days | S |  |
| Root Cellar Roof |  | Do in the Fall | 3 days | H |  |